## Criterion C: Project schedule

|  |  |  |  |
| --- | --- | --- | --- |
|  | |  | |
|  |  | | |  |  | | |  | | |  |  |  |
| Date | Action | | | Details | | | | | Comments and follow up | | | Date completed | Criterion |
| February 2018 | Initial discussion with the client | | | Discussed the basics of the problem at hand | | | | | Organized a meeting with the client | | | 25th February 2018 | A |
| February 2018 | Consulting my ITGS teacher about the project | | | My teacher approved my idea | | | | |  | | | 27th February  2018 | A |
| March 2018 | Interview with the client | | | Discussed the details of the problem and recorded the interview | | | | |  | | | 3rd March 2018 | A |
| March 2018 | Criterion A draft | | |  | | | | |  | | | 5th March 2018 | A |
| March 2018 | Criterion B draft | | | Created basic outline of the project based on the interview and Criterion A | | | | |  | | | 14th March 2018 | B |
| March 2018 | Criterion C draft | | | Created basic outline of the tasks based on Criterion B | | | | |  | | | 15th March 2018 | C |
| April 2018 | Criterion D draft | | | Consult the client for feedback about the specific criteria and the UI of the program | | | | | I discussed the criteria with the client and got some feedback | | | 12th April 2018 | C |
| April 2018 | Do a feasibility test for reading/writing excel files | | |  | | | | |  | | | 18th April 2018 | E |
| May 2018 | Check online for various algorithms that could be used for the application | | | Consult the client for feedback after completion | | | | | I decided to use the Hungarian algorithm and discussed the specific details about how the algorithm will work with my client. | | | 20th May 2018 | E |
| May 2018 | Create the UI of the program | | | Consult the client for feedback after completion | | | | | The client liked the UI | | | 5th June 2018 | E |
| July 2018 | Implement the Hungarian algorithm | | | Consult the client for feedback after completion | | | | | The algorithm worked nicely for the random test cases | | | 10th July 2018 | E |
| July 2018 | Add export functionality | | | Consult the client for feedback after completion | | | | | The client is satisfied with the export format | | | 15th July 2018 | E |
| August 2018 | Criterion E draft | | |  | | | | |  | | | 10th August 2018 | E |
| September 2018 | Project handover to client | | |  | | | | | The client was satisfied with the program | | | 19th September 2018 |  |
| November 2018 | Client uses the program for the event | | |  | | | | | The client used the program successfully during the event | | | 16nd November 2018 |  |
| November 2018 | Feedback interview with client | | |  | | | | | The client showed satisfaction in the interview | | | 22nd November 2018 | F |
| December 2018 | Finalize project | | |  | | | | |  | | | 3rd December 2018 |  |
|  | | |  | | |  |  | | |  | |  |  |